SERVICENOW GROUP PROJECT EXECUTION PLAYBOOK

Import Data using Transform Maps (Spreadsheet) | Comprehensive Team Blueprint

| Project Title | Import Data using Transform Maps (Spreadsheet) |
| --- | --- |
| Target Platform | ServiceNow (PDI / System Administrator Module) & SkillWallet |
| GitHub Repository | https://github.com/mathesh-gdev/import-data-using-transform-maps-spreadsheet |
| Team Lead | Mathesh G (Lead Architect & Core Integration Specialist) |

# 1. Executive Overview & Work Breakdown Structure

This operational playbook defines the exact step-by-step responsibilities for every member of the team to successfully execute the ServiceNow project 'Import Data using Transform Maps (Spreadsheet)'. The architecture links four core ecosystems: ServiceNow Personal Developer Instance (PDI), Local Excel Spreadsheet Tooling, GitHub Version Control, and the SkillWallet Assessment Platform.

| Member Name | Role Assigned | Stories & Milestones Owned | Target Duration |
| --- | --- | --- | --- |
| Mathesh G (Lead) | Milestone 3 Lead | • Transform Data & Validate • Enable Coalesce to Avoid Duplicates • Inserting New Data In Excel Format | 10h Total (3 Stories) |
| Daniel Jeewins J | Milestone 1 Lead | • Creation Of Spreadsheet • Creation of Tables | 4h 20m Total (2 Stories) |
| Vishal K | Milestone 2 Lead | • Create Importset Table • Create Transform Map | 6h Total (2 Stories) |
| Manikandan S | Milestone 4 Lead | • Report 1 (3 Analytics Reports) • Adding Reports to Dashboard | 6h Total (2 Stories) |

# 2. Platform Governance & Workflow Prerequisite

Strict alignment across all four platforms is required for project validation:

ServiceNow PDI: The development environment where tables are constructed, import sets loaded, mappings set, coalesce rules enabled, and dashboards published.

Spreadsheet Tooling: Used to author 'Sample Spreadsheet.xlsx' (v1 initial) and the mutated dataset (v2 coalesce update test).

GitHub Repository: Houses all deliverables, spreadsheets, update set XML exports, and milestone verification screenshots.

SkillWallet Kanban: All 9 stories must transition sequentially from TODO -> IN PROGRESS -> COMPLETED.

[MANDATORY LAUNCH SEQUENCE] TEAM INVITATIONS MUST BE ACCEPTED FIRST: Teammates (Daniel, Vishal, Manikandan) must log in to SkillWallet and click Accept in their notifications or under the module course. Once all three accept, Team Lead Mathesh clicks the green 'Start Group Project' button to unlock the Kanban board.

# 3. Step-by-Step Member Execution Playbooks

## Member 1: Daniel Jeewins J — Milestone 1 (Foundation & Schema)

### Task 1.1: Creation Of Spreadsheet (Sample Spreadsheet.xlsx)

1. Open Microsoft Excel or Google Sheets (file must be saved as .xlsx).

2. Define the exact column headers in Row 1 (case-sensitive):

Employee ID | First Name | Last Name | Email | Department | Location

3. Populate 10 realistic banking records. You must include these required test records:

• SB-0004 | Ajay | kumar | ajay@testbank.com | Retail Banking | Chennai

• SB-0007 | Raviteja | V | test10@gmail.com | Risk & Compliance | Bangalore

• SB-0001 | Rajesh | Sharma | rajesh.s@testbank.com | IT & Systems | Mumbai

• SB-0002 | Priya | Nair | priya.n@testbank.com | Human Resources | Chennai

• SB-0003 | Amit | Patel | amit.p@testbank.com | Corporate Finance | Mumbai

• SB-0005 | Sneha | Rao | sneha.r@testbank.com | Wealth Management | Hyderabad

• SB-0006 | Vikram | Singh | vikram.s@testbank.com | Retail Banking | Delhi

• SB-0008 | Ananya | Das | ananya.d@testbank.com | IT & Systems | Bangalore

• SB-0009 | Karthik | Murugan | karthik.m@testbank.com | Operations | Chennai

• SB-0010 | Divya | Menon | divya.m@testbank.com | Credit Cards | Kochi

4. Save file locally as: Sample Spreadsheet.xlsx.

5. SkillWallet Action: Drag 'Creation Of Spreadsheet' from TODO to COMPLETED.

### Task 1.2: Creation of Tables (u_employee_test)

1. Log in to the ServiceNow PDI with System Administrator credentials.

2. In the Filter Navigator (All menu), type Tables and navigate to: System Definition > Tables.

3. Click the New button.

4. Enter Table details:

• Label: Employee Test

• Name: u_employee_test (auto-fills)

• Create module: Checked

5. Under the Columns related list, add the 5 required fields:

| Column Label | Column Name | Type & Max Length |
| --- | --- | --- |
| Employee ID | u_employee_id | String (40) |
| Employee Name | u_employee_name | String (100) |
| Email | u_email | String (100) |
| Department | u_department | String (100) |
| Location | u_location | String (100) |

6. Click Submit / Save.

7. SkillWallet Action: Drag 'Creation of Tables' to COMPLETED.

## Member 2: Vishal K — Milestone 2 (Staging & Transform Map)

### Task 2.1: Create Importset Table (Load Data)

1. In ServiceNow Navigator, type Load Data and open: System Import Sets > Load Data.

2. Select radio button: Create table.

3. Label: Employee Import (Table name becomes: u_employee_import).

4. In Source of the import, select File.

5. Choose File -> upload 'Sample Spreadsheet.xlsx' created by Daniel.

6. Verify Sheet number = 1 and Header row = 1. Click Submit.

7. Confirm status: Progress reaches 100% and displays 'Import Set table u_employee_import created with 10 records'.

8. SkillWallet Action: Drag 'Create Importset Table' to COMPLETED.

### Task 2.2: Create Transform Map (Sample Spreadsheet Import)

1. On the Load Data success page, click Create transform map (or go to System Import Sets > Create Transform Map).

2. Fill in Transform Map Header:

• Name: Sample Spreadsheet Import

• Source table: Employee Import [u_employee_import]

• Target table: Employee Test [u_employee_test]

• Active: Checked

3. Right-click header and click Save.

4. Click Related Links > Auto Map Matching Fields.

5. Click Mapping Assist to link remaining fields cleanly:

• Source: Employee ID  ==> Target: u_employee_id

• Source: First Name   ==> Target: u_employee_name (or combine with Last Name)

• Source: Email        ==> Target: u_email

• Source: Department   ==> Target: u_department

• Source: Location     ==> Target: u_location

6. Click Save. Confirm 5 Field Map rows appear in the related list.

7. SkillWallet Action: Drag 'Create Transform Map' to COMPLETED.

## Member 3: Mathesh G (Team Lead) — Milestone 3 (Execution, Coalesce & Stress-Testing)

### Task 3.1: Transform Data & Validate (Initial Run)

1. Open Transform Maps: System Import Sets > Administration > Transform Maps > 'Sample Spreadsheet Import'.

2. Click Related Links > Transform.

3. In the Transform prompt, select 'Sample Spreadsheet Import' and click Transform.

4. Verify Execution History: State = Complete, Total = 10, Inserts = 10, Updates = 0, Errors = 0.

5. In Navigator, open u_employee_test.list and press Enter.

6. Click the Gear Icon (Personalize List) on the top left. Select columns:

• Employee ID | Employee Name | Email | Department | Location

7. Click OK. Confirm all 10 records are rendered with complete data.

8. SkillWallet Action: Drag 'Transform Data & Validate' to COMPLETED.

### Task 3.2: Enable Coalesce to Avoid Duplicate Records

1. Navigate to: System Import Sets > Administration > Transform Maps.

2. Open: Sample Spreadsheet Import.

3. Scroll to the Field Maps related list.

4. Click into the row where Target field is Employee ID (u_employee_id).

5. Check the Coalesce checkbox to TRUE.

6. Click Update. Verify in the list that only Employee ID has Coalesce = true.

7. SkillWallet Action: Drag 'Enable Coalesce to Avoid Duplicate Records' to COMPLETED.

[TECHNICAL EXPLANATION] WHY COALESCE IS CRITICAL: Setting Coalesce = true on 'u_employee_id' configures ServiceNow to query the target table before writing. If Employee ID matches an existing record, it performs an UPDATE. If no match exists, it performs an INSERT. This prevents duplicate personnel records.

### Task 3.3: Inserting New Data In Excel Format & Stress Validation

1. Create 'Updated_Sample_Spreadsheet.xlsx' containing exactly 4 records:

• UPDATE 1: SB-0004 | Name: Ajay (changed from 'Ajay kumar') | Email: ajay@testbank.com | Retail Banking | Chennai

• UPDATE 2: SB-0007 | Name: Raviteja | Email: test18@gmail.com (changed from test10@gmail.com) | Risk & Compliance | Bangalore

• INSERT 1: SB-0011 | Rohit Verma | rohit.v@testbank.com | Wealth Management | Mumbai

• INSERT 2: SB-0012 | Shalini Gupta | shalini.g@testbank.com | Digital Banking | Delhi

2. In ServiceNow, go to: System Import Sets > Load Data.

• Select: Existing table -> choose 'Employee Import' [u_employee_import].

• Upload: Updated_Sample_Spreadsheet.xlsx.

• Click Submit.

3. Click Run Transform -> select 'Sample Spreadsheet Import' -> click Transform.

4. Validate Results: Total = 4, Inserted = 2, Updated = 2, Errors = 0.

5. Open u_employee_test.list: Verify SB-0004 is now 'Ajay', SB-0007 has 'test18@gmail.com', and total row count is 12.

6. Re-run Ignored Validation Test: Upload the exact same file again without changes and transform. Expected: Total = 4, Inserted = 0, Updated = 0, Ignored = 4.

7. SkillWallet Action: Drag 'Inserting New Data In Excel Format' to COMPLETED.

## Member 4: Manikandan S — Milestone 4 (Reporting Suite & Dashboard)

### Task 4.1: Create 3 Analytics Reports (Milestone 4 - Story 1)

In ServiceNow Navigator, type Reports > Create New (or sys_report_template.do). Build three reports:

| Report # | Report Name | Chart Type | Table Source | Configuration |
| --- | --- | --- | --- | --- |
| Report 1 | Employees by Department | Pie Chart | Employee Test [u_employee_test] | Group by: Department Aggregation: Count |
| Report 2 | Employees by Location | Bar Chart | Employee Test [u_employee_test] | Group by: Location Aggregation: Count |
| Report 3 | Employee List Report | List | Employee Test [u_employee_test] | Columns: ID, Name, Email, Dept, Location |

For each report: Click Run, verify graphic output, and click Save.

SkillWallet Action: Drag 'Report 1' to COMPLETED.

### Task 4.2: Create Dashboard & Embed Reports (Milestone 4 - Story 2)

1. Navigate to: Self-Service > Dashboards (or pa_dashboards.list).

2. Click New to create an Executive Dashboard:

• Name: Employee Analytics Dashboards

• Click Submit.

3. ACL Verification (if dashboard creation is blocked):

• Go to System Security > Access Control (ACL).

• Search Name = pa_dashboards and Operation = create.

• Confirm Admin Overrides is checked (true).

4. Add Widgets:

• Open 'Employee Analytics Dashboards'.

• Click the '+' (Add Widgets) icon in the top toolbar.

• Select Reports -> add 'Employees by Department' (top-left).

• Select Reports -> add 'Employees by Location' (top-right).

• Select Reports -> add 'Employee List Report' (bottom span).

5. SkillWallet Action: Drag 'Adding Reports to Dashboard' to COMPLETED.

# 4. GitHub Artifacts & Repository Setup

Commit all assets to: https://github.com/mathesh-gdev/import-data-using-transform-maps-spreadsheet

import-data-using-transform-maps-spreadsheet/
├── README.md                           # Architecture, team roles, and walkthrough
├── datasets/
│   ├── Sample Spreadsheet.xlsx         # Milestone 1 baseline dataset (10 records)
│   └── Updated_Sample_Spreadsheet.xlsx # Milestone 3 coalesce test dataset (4 records)
├── servicenow-exports/
│   ├── sys_transform_map_export.xml    # Transform Map XML export
│   └── u_employee_test_schema.xml      # Target table XML export
└── screenshots/
    ├── 01_target_table_schema.png      # Table configuration and fields
    ├── 02_import_set_success.png       # Load data 100% completion
    ├── 03_transform_map_coalesce.png   # Field map showing Employee ID Coalesce=true
    ├── 04_transform_history_2_2.png    # History log proving 2 Inserts, 2 Updates
    ├── 05_transform_history_ignored.png# History log proving 4 Ignored records
    └── 06_final_dashboard.png          # Executive Employee Analytics Dashboard

# Push deliverables via Git Bash / Terminal:
git clone https://github.com/mathesh-gdev/import-data-using-transform-maps-spreadsheet.git
cd import-data-using-transform-maps-spreadsheet
# Move created files into the folders
git add .
git commit -m 'feat: complete milestones 1-4, datasets, xml exports, and dashboard'
git push origin main

# 5. 3-Minute Video Demo Script (Loom)

| Timestamp | Topic | Narration & Screen Action |
| --- | --- | --- |
| 0:00 - 0:30 | Intro & Kanban Board | Hi, I am Mathesh G, Team Lead. This is our ServiceNow project: Import Data using Transform Maps. Our team includes Daniel, Vishal, and Manikandan. Show the SkillWallet Kanban board with all 9 stories in Completed status. |
| 0:30 - 1:00 | Spreadsheet & Target Table | Show 'Sample Spreadsheet.xlsx'. Switch to ServiceNow and display u_employee_test.list showing the 5 required columns populated. |
| 1:00 - 1:45 | Transform Map & Coalesce | Navigate to Transform Maps -> 'Sample Spreadsheet Import'. Show Field Maps and emphasize Employee ID having Coalesce = true to prevent duplicate entries. |
| 1:45 - 2:30 | Coalesce Proof (History) | Open Transform History. Show the run proving 2 Inserted and 2 Updated. Show the target table where Ajay and test18@gmail.com updated. Show the second run with 4 Ignored. |
| 2:30 - 3:00 | Executive Dashboard | Open 'Employee Analytics Dashboards'. Present the 3 widgets: Department Pie Chart, Location Bar Chart, and Employee List Report. Conclude demo. |

# 6. Final Quality Assurance & Submission Checklist

[  ] Daniel, Vishal, and Manikandan accepted their SkillWallet team invitations.

[  ] Mathesh clicked 'Start Group Project' and Kanban board is live.

[  ] Spreadsheet 'Sample Spreadsheet.xlsx' created with 10 records and 6 columns.

[  ] Table 'u_employee_test' created with 5 string fields.

[  ] Import Set table 'u_employee_import' populated via Load Data.

[  ] Transform Map 'Sample Spreadsheet Import' mapped accurately.

[  ] Field Map 'u_employee_id' has Coalesce set to true.

[  ] Updated spreadsheet transformed: Result shows 2 Inserted, 2 Updated.

[  ] Re-run verification test shows 4 Ignored records.

[  ] 3 Reports configured and operational (Pie chart, Bar chart, List report).

[  ] Dashboard 'Employee Analytics Dashboards' published with all 3 widgets embedded.

[  ] All 9 stories updated to COMPLETED on SkillWallet Kanban board.

[  ] GitHub repo pushed with datasets, exports, and screenshots.

[  ] Loom demo recording link pasted into 'Add Demo Link' on SkillWallet.